EVERMORE LIFE

Project Playbook & Roadmap

AI Assistant (Sarah)  |  KVN Agent  |  Sales Materials  |  Meta Ad Funnel

Last updated: May 1, 2026

MASTER PROJECT STATUS — MAY 1, 2026

Steps 1-5 are fully deployed and operational. The system is live. Step 6 is your immediate next action.

Step 1 — KVN deployed to Cloudflare Workers:  COMPLETE

Live URL: kvn-agent.newmexicomarketingpartners.workers.dev

Step 2 — Sarah AI deployed to Cloudflare Workers:  COMPLETE

Live URL: sarah-evermore.newmexicomarketingpartners.workers.dev

Step 3 — Claude API (Haiku) hardwired into Sarah:  COMPLETE

Model: claude-haiku-4-5. AI-powered responses live. Sarah blue screen (Promise bug) fixed.

Step 4 — GHL Private Integration Token + Location ID injected into Sarah:  COMPLETE

Sarah pushes leads to GoHighLevel CRM on every booking. Redeployed after injection.

Step 5 — Meta Pixel 1895928277755643 installed in landing page:  COMPLETE

Events: PageView + Lead. CTA changed to 'See If You Qualify'. $1/day removed. Sarah CSS portrait added.

Step 6 — GHL pipeline + consultation calendar + custom contact fields:  IN PROGRESS — DO THIS NOW

Run setup_ghl_pipeline.sh OR follow GHL_Setup_Guide.docx Sections 2, 3, and 6.

Step 7 — Meta Business Manager: create TOF/MOF/BOF ad campaigns:  QUEUED — after Step 6

See Evermore_Meta_Funnel_Playbook.xlsx Tab 3 for full campaign structure.

Step 8 — Record Video Ad A (hero 60-90 sec):  QUEUED — after Step 7

Script ready in Evermore_Video_Ad_Scripts.docx.

Step 9 — Generate ad images (AI prompts):  QUEUED — after Step 8

Prompts ready in Evermore_Meta_Funnel_Playbook.xlsx Tab 5.

Step 10 — Privacy policy page:  QUEUED — before launching ads

Required by Meta. Generate free at Termly.io. Add link to landing page footer.

WHAT WE ARE BUILDING

Three interconnected systems that work together to generate, qualify, and close final expense life insurance leads:

Sarah AI Assistant — A virtual office on the Evermore Life website. Visitors chat with Sarah, who qualifies them and books consultations with Keenan. Deployed live at sarah-evermore.newmexicomarketingpartners.workers.dev.

KVN (Obsidian Kevin Prime) — An internal AI accountability agent for Keenan. Deployed live at kvn-agent.newmexicomarketingpartners.workers.dev. Awaiting Claude API wiring for real intelligence.

Evermore Life Sales Materials + Ad Funnel — Agent binder, lead tracker, and Meta ad funnel (landing page live, ads pending Step 7).

STEP 6 — NEXT ACTIONS IN DETAIL

Complete these three sub-tasks in GHL. Follow GHL_Setup_Guide.docx for step-by-step instructions.

6a — Create 'Final Expense Leads' Pipeline (9 stages)

| Stage # | Stage Name |
| --- | --- |
| Stage 1 | New Lead (Sarah AI) |
| Stage 2 | Contacted — Attempt 1 |
| Stage 3 | Contacted — Attempt 2 |
| Stage 4 | Appointment Set |
| Stage 5 | Appointment Confirmed |
| Stage 6 | On Call |
| Stage 7 | Closed — Won |
| Stage 8 | Closed — Lost |
| Stage 9 | Nurture (future follow-up) |

6b — Create 'Evermore Life Free Consultation' Calendar

Duration: 15 minutes | Buffer: 15 min | Hours: Mon-Fri 9am-6pm, Sat 10am-2pm

Toggle ON: Auto-confirmation email + 24hr reminder

After creating: Copy booking link → paste into Sarah INTEGRATION POINT 3 → redeploy Sarah

6c — Create 11 Custom Contact Fields

| Field Name | Type / Options |
| --- | --- |
| Insurance Topic | Dropdown: Final Expense, Family Protection, General Life Insurance, General Questions |
| Age | Number |
| Health Rating | Dropdown: Excellent, Good, Fair, Poor |
| Coverage Goal | Text |
| Beneficiary | Text |
| Smoker | Dropdown: Yes, No |
| State | Text |
| UTM Source | Text |
| UTM Medium | Text |
| UTM Campaign | Text |
| Lead Source | Text |

STEPS 7–10 — QUEUED NEXT ACTIONS

Step 7 — Meta Ad Campaigns (after Step 6)

In Meta Ads Manager: create 3 campaigns — Video Views (TOF), Lead Generation (TOF), Traffic to Sarah page

Full ad set specs in Evermore_Meta_Funnel_Playbook.xlsx Tab 3

Budget: $15/day per TOF ad set, $10/day for Traffic campaign

Pixel ID 1895928277755643 is already installed — campaigns will track immediately

Step 8 — Record Video Ad A (after Step 7)

Script: Evermore_Video_Ad_Scripts.docx — teleprompter-ready, 60-90 seconds

Record on iPhone or hire UGC creator on Billo.app or Fiverr

Edit in CapCut (free) — auto-captions built in

Compliance line must be included (see script)

Step 9 — Generate Ad Images (after Step 8)

Prompts: Evermore_Meta_Funnel_Playbook.xlsx Tab 5 — 10 prompts ready

Paste into Midjourney (best), DALL-E 3 (ChatGPT Plus), or Adobe Firefly (free)

Add text overlays in Canva (free) — upload to Meta Ads Manager

Step 10 — Privacy Policy Page (before launching ads)

Generate at Termly.io (free) — takes 5 minutes

Required by Meta before running lead ads

Add link to Evermore_Landing_Page.html footer

Redeploy landing page after adding privacy policy link

SARAH AI ASSISTANT — CURRENT STATUS

| Item | Status | Notes |
| --- | --- | --- |
| Deployed to Cloudflare Workers | COMPLETE | sarah-evermore.newmexicomarketingpartners.workers.dev |
| Claude API (Haiku) — real AI responses | COMPLETE | Model: claude-haiku-4-5 |
| GHL integration — leads push to CRM | COMPLETE | API token + Location ID injected, Step 4 done |
| Meta Pixel 1895928277755643 | COMPLETE | PageView + Lead events active on landing page |
| CTA: 'See If You Qualify' | COMPLETE | Updated in landing page |
| Sarah CSS portrait | COMPLETE | Added in latest deploy |
| Blue screen / Promise bug | FIXED | Resolved in current deploy |
| GHL calendar wired (INTEGRATION POINT 3) | IN PROGRESS | Awaiting Step 6b calendar creation |

KVN — CURRENT STATUS

| Item | Status | Notes |
| --- | --- | --- |
| Deployed to Cloudflare Workers | COMPLETE | kvn-agent.newmexicomarketingpartners.workers.dev |
| 3D character, boot screen, mobile tabs | COMPLETE | All features built |
| Claude API — real intelligence | TO DO | Wire in KVN.html — use same API key as Sarah |
| Daily briefing mode | FUTURE | Needs Google Calendar API or manual input |
| Final expense coaching module | FUTURE | Feed KVN Evermore product knowledge |

MASTER PRIORITY ORDER — WHAT TO DO NOW

| Priority | Task | Status | Reference |
| --- | --- | --- | --- |
| 1 | Step 6: GHL pipeline + calendar + custom fields | IN PROGRESS | GHL_Setup_Guide.docx Sections 2, 3, 6 |
| 2 | Step 7: Meta ad campaigns (TOF/MOF/BOF) | QUEUED | After Step 6. See Funnel Playbook Tab 3 |
| 3 | Step 8: Record Video Ad A | QUEUED | Script in Evermore_Video_Ad_Scripts.docx |
| 4 | Step 9: Generate ad images | QUEUED | Prompts in Funnel Playbook Tab 5 |
| 5 | Step 10: Privacy policy page | QUEUED | Termly.io — required before Meta ads launch |
| 6 | Wire KVN to Claude API | WHENEVER | Same API key as Sarah — quick 15 min task |

FILE LOCATIONS — ALL ON HOME MAC DESKTOP

| File | What It Is | Status / Notes |
| --- | --- | --- |
| Sarah_Evermore_AI.html | Sarah AI assistant — virtual office, chat, booking | DEPLOYED — sarah-evermore.newmexicomarketingpartners.workers.dev |
| KVN.html | KVN internal agent — 3D character, mobile tabs | DEPLOYED — kvn-agent.newmexicomarketingpartners.workers.dev |
| Evermore_Landing_Page.html | Landing page — Meta Pixel installed, CTA updated | DEPLOYED |
| deploy_sarah.sh | Redeploy Sarah to Cloudflare Workers | Run in Terminal after any Sarah updates |
| deploy_kvn.sh | Redeploy KVN to Cloudflare Workers | Run in Terminal after any KVN updates |
| wire_ghl_webhook.sh | Inject GHL credentials into Sarah | ALREADY RUN — Step 4 complete |
| GHL_Setup_Guide.docx | Step-by-step GHL setup (Sections 2, 3, 6 are next) | Reference for Step 6 |
| Evermore_Meta_Funnel_Playbook.xlsx | Ad strategy, ad sets, scripts, image prompts, KPIs | Reference for Steps 7-9 |
| Evermore_Video_Ad_Scripts.docx | All 5 video ad scripts — teleprompter ready | Reference for Step 8 |
| GHL_SMS_Email_Templates.docx | 6 SMS + 3 email templates for GHL automations | Reference for Step 6 automation |

Evermore Life LLC  |  Simple. Honest. Trusted.  |  Protect What Matters. Leave Peace Behind.